# Chapter 3 - 3.7 Risk Management

Rubric: CO10, "Identify project risk issues and how to address that." Final Thesis Report.

# What this section must do

Identify the risks, rate them, and show how each was handled. Most risk sections are hypothetical. Ours can be better because most of these risks actually happened, and each has a traceable mitigation. Present the process (identify → assess → mitigate → monitor) and then the register.

# Tables in this folder

| File | Use |
| --- | --- |
| tables/risk_register.csv | The risk register: 12 risks with category, likelihood, impact, status and mitigation |

# Checklist

☐ 3.7.1 Risk management process, including the likelihood × impact scale definitions

☐ 3.7.2 Risk register (table)

☐ 3.7.3 Discussion of the three most consequential risks, with evidence

☐ 3.7.4 Residual risks that remain open

# Draft

## 3.7.1 Risk Management Process

Risks were identified at each phase review and whenever an experiment behaved unexpectedly. Each risk was rated for likelihood (Low, Medium, High: how probable within the project period) and impact (Low, Medium, High, Very High: effect on the validity of results, schedule, or user safety). Risks with High impact were mitigated immediately. The others were monitored and acted on if they occurred. Mitigations were preferably structural, such as a code assertion, a fixed seed or a pinned version, rather than relying on care, so that the same failure could not silently recur.

## 3.7.2 Risk Register

Table 3.x summarises the twelve risks identified. They fall into seven categories: technical, methodological, external, schedule, evaluation, ethical and team. Eight of them occurred during the project, two are currently active, and two were identified in advance and mitigated or partly mitigated.

Table: risk_register.csv

| ID | Category | Risk | Likelihood | Impact | Status | Mitigation |
| --- | --- | --- | --- | --- | --- | --- |
| R1 | Technical | GPU out-of-memory / system freeze on 8 GB VRAM, 16 GB RAM | High | High | Occurred twice | 4-bit NF4 quantisation; pre-flight VRAM/RAM checks; heavy jobs run only when RAM is free |
| R2 | Technical | Library upgrade breaks code (transformers 5.x removed StableDropout, warmup_ratio) | Medium | High | Occurred | Compatibility shim; pinned versions; WASSA re-validated at 100% match on 1,800 pre-upgrade scores |
| R3 | Technical | Silent failure - default 'sdpa' attention returned no attention weights | Low | High | Occurred | Forced 'eager' attention + hard-fail assertion so the feature cannot silently switch off |
| R4 | Methodological | Train/inference mismatch in d1 (trained on situation text, fed user messages) | Medium | High | Occurred | Retrained on first user message; honest accuracy reported |
| R5 | Methodological | Unstable training of larger model (roberta-large diverged to 5.0%) | Medium | Medium | Occurred | Warmup 0.06 + lr 1e-5; failed run not reported as a result |
| R6 | Methodological | Non-reproducible generation (no fixed seed) | Medium | Medium | Occurred | Fixed seed 42 for sampling and data; earlier noisy numbers discarded |
| R7 | External | Free API models retired or withdrawn mid-project (Llama 3.3 on Groq, DeepSeek on GitHub Models, Gemini quota, Mistral Large 403 on both team accounts) | High | Medium | Occurred | Judge panel from several providers; final comparison on the two judges that scored every system; two- vs three-judge panel checked (rho 0.98, same ranking) |
| R8 | External | API rate limits (OpenRouter 50 requests/day) | High | Medium | Occurred | Stratified short/long split across two teammates' accounts with dedup merge |
| R9 | Schedule | Late design changes invalidate in-progress judging | Medium | High | Active | Freeze the final system outputs while teammates judge; repetition penalty moved to future work |
| R10 | Evaluation | Automatic metrics reward length or keywords, not empathy | High | Medium | Identified | Multiple independent signals: rules, WASSA, AI-judge panel, human study; length-matched analysis |
| R11 | Ethical | Unsafe reply to crisis disclosure (no self-harm category in ED labels) | Low | Very high | Identified | Disclaimer and helplines in demo UI; stated as limitation; crisis gate listed as future work |
| R12 | Team | Only one member can run GPU work | High | Medium | Active | No-GPU tasks (judging, writing, human eval) assigned to teammates with written command guides |

## 3.7.3 Key Risks and Their Handling

Silent technical failure (R3). The design uses the detector's attention weights to extract the words that most influenced its prediction. With the default attention implementation in the Transformers library (sdpa), requesting attention weights returns an empty result without raising an error. Cue extraction therefore fell back to plain text splitting while appearing to work. Had this gone unnoticed, the thesis would have claimed an attention mechanism that did not operate. We switched to the eager implementation and added a hard-fail assertion that stops the run if attention weights are missing. We treat this as the model case for structural mitigation.

Methodological validity (R4, R5). Two risks threatened the correctness of reported numbers rather than the schedule. First, the original detector was trained on situation descriptions but evaluated and deployed on user messages. Evaluated on the real input, its accuracy fell from 56.9% to 48.2%. It was retrained on the correct input. Second, roberta-large diverged to 5.0% accuracy without learning-rate warmup. Instead of reporting that run as a result, we identified the cause, applied the warmup ratio of 0.06 used in the RoBERTa paper with a lower learning rate, and obtained 53.0%.

External service dependency (R7, R8). AI-judge evaluation depended on free APIs outside the team's control. During the project, three candidate judge models became unavailable (Gemini quota limits, DeepSeek retired on GitHub Models, Llama 3.3 decommissioned on Groq), and OpenRouter limited the Nemotron judge to 50 requests per day. We mitigated this by drawing judges from three independent providers, keeping valid scores from retired judges, and splitting rate-limited judging between two team members using a stratified short/long partition that keeps every emotion covered in each half.

## 3.7.4 Residual Risks

Two risks remain open at the time of writing. R9 (schedule): a late design change would invalidate AI-judge scores already being collected, so the final system's outputs are frozen and the repetition-penalty improvement is deferred. R11 (ethical): the system has no crisis-disclosure safeguard beyond interface disclaimers. This risk is low in likelihood for the evaluation setting but very high in impact for any public deployment, and it must be resolved before such deployment (Section 3.4).

# Traps

"Occurred" rows are evidence of good management, not an admission of failure. Present them that way.

Don't invent probabilities or percentages. Qualitative levels are enough, and they are what we actually know.